## Slide 1: Agile presentation
Garret Blake
CS-250

## Slide 2: roles IN A scrum AGILE TEAM
Product Owner: Sets priorities on user stories (wanted features), represents inputs and needs of people outside of the team (stakeholders), and defines needed features to the Scrum Master.
Scrum Master: Leader of the team, enhances communication within the team, and collaborates with Product Owner for needed user stories.
Development Team: Develops and tests the programs, stays in constant communication with the team and Scrum Master, improves and maintains the software.
Stakeholders: Anyone with an interest in the software that is outside of the direct team.

## Slide 3: Phases of a sdlc in an agile approach
Planning
The planning stage of an agile approach includes defining user stories, prioritizing user stories, and estimating costs.
Execution
The execution stage is when the development starts. This has development teams working on these sprints to finish each user story and eventually the completed software.
Review
The reviewing stage is when stakeholders, represented by the Project Owner, will provide reviews about these sprints and give any necessary input, concerns, improvements, or direction changes.
Retrospective
The retrospective stage is when the team reflects and learns from the sprint's reviews and allows them to be prepared and ready for the changes in the next sprint.

## Slide 4: Waterfall vs. agile methods
Waterfall Method
The Waterfall method includes a much more rigid approach towards development including:
Specific and sequential phases done in a specific order.
Requirements that are not regularly changed or adapted.
Less adaptable, meaning more time spent on changes.
Agile-Approach Method
The agile-approach method offers a very flexible approach that can easily combat changes or obstacles seen during each sprint. This method includes:
Development done as certain things are needed, and not a linear agenda.
Very adaptive to changes done during the sprint.
Allows a better system for feedback and communication, not only in the team, but also from stakeholders.
Differences in the Approaches
If the waterfall method were to be used for this project, rather than the agile-approach method, then things would have been differently. Changes in the backlog and agenda would have taken longer, stakeholders would have had less input, and user stories would not be attended to as much. For example, we were asked to add a feature into the program by a stakeholder, who asked if we could add more search filters such as recommendations based on previous travel history. This would have taken longer with the waterfall method, and the original plan would be kept as long as possible.

## Slide 5: Choosing which approach to use
Agile-Approach Method:
Created for projects with highly evolving and changing requirements to the agenda.
Better communication within the team, and from the stakeholders.
Generally, a better completion time due to better adaptability to changes.
Waterfall Method:
Used in well-defined projects that know exactly what is needed and how to do it.
Low stakeholder input, meaning that outside advice and concerns will not be as noted.
Low complexity within the approach, meaning that the backlog will be the approach followed with little to no changes.
Use the Agile Approach Method if:
You want your software/project to be very much based on user needs.
You have the resources to allocate towards this approach.
You can train your team to be adaptable to any change.
You and your team can handle many changes during each sprint, and still complete the project on time.
Use the Waterfall Approach Method if:
Your project has a very well-done and rigid laid out guidelines for your team
The input of stakeholders does not mean more to you than the input of your peers or yourself.
You want a low-complexity structural model for your team.
Your team can not handle change well and will be unable to complete the project by the time needed with changes in the backlog or plan.

## Slide 6: Resources
Clark, H. (2023, October 30). The Software Development Life Cycle (SDLC): 7 phases and 5 Models. The 7 Phases of the Software Development Life Cycle. https://theproductmanager.com/topics/software-development-life-cycle/
Hoory, L. (2022, August 10). Agile vs. waterfall: Which project management methodology is best for you?. Forbes. https://www.forbes.com/advisor/business/agile-vs-waterfall-methodology/#:~:text=The%20main%20difference%20is%20that,different%20phases%20of%20the%20project.